# Orbit — Power Dialer & Outbound Engine

Roadmap · honest impact review · GHL comparison · why Attio is essential

Figures are typical industry ranges for planning, not guarantees — real results depend on list quality, caller reputation, and compliance.

## 1. What we're building

A 6-line power dialer per user — six concurrent dials per agent — built natively on Telnyx (we own the carrier, AMD, routing, and the WebRTC softphone), with the premium features turned on:

- Answering-machine detection (AMD) so reps only get live answers

- Local presence + number rotation + branded caller ID to protect answer rates

- Call recording, real-time transcription, whisper/barge, warm & blind transfer

- Voicemail drop, auto-disposition, and post-call synthesis written straight to the CRM

- A max-attempt + recycling matrix governing how leads are dialed and re-dialed

Wrapped around it: enriched lead lists (the scraper), automated follow-up cadences, and the unified mailbox. The dialer is the throughput engine; the automation and data around it are what make the throughput convert.

## 2. Build order (ship the testable core first)

Ship first — the testable core (goal: dialing test lists ASAP):

- Attio CRM — Brain + Engine schemas, built via API once the two Pro workspaces exist.

- Multi-line dialer, started at 3 lines — concurrent dial, connect the rep to the first live answer, auto-log every call to the CRM. Concurrency is governed by drop rate, not fixed (see §2b).

- AMD (answering-machine detection) — part of the core, not a later add. Without it, the lines just feed the rep voicemails.

- Caller ID, set up from day one — CNAM, full STIR/SHAKEN attestation, and branded caller ID on your numbers before the first dial. The single cheapest way to protect answer rates and minimize spam-flag risk from call one (see §2c).

Then layer in this order (review as we go):

- AI overflow handler — when two or more lines answer at once, an AI agent takes the overflow instead of the call being dropped. Built early on purpose: it converts the multi-line "abandoned call" problem into an "AI-answered call" — better for the prospect, and it raises the safe concurrency ceiling (see §2b). It mostly reuses the inbound receptionist AI, so it isn't a big net-new build.

- Auto-disposition + post-call AI synthesis → CRM.

- Recording + transcription.

- Ongoing number-reputation management — number rotation across a pool, spam-flag monitoring and remediation, number warming. (Day-one caller ID is the foundation; this is the at-scale upkeep.)

- Recycling matrix + automated follow-up cadence.

- Unified mailbox (all channels in one thread).

- Lead-enrichment scraper feeding the dialer queue.

- Whisper/barge, voicemail drop, team modes.

Compliance, built the right way, runs alongside — start these day one:

- Kick off both registrations immediately: 10DLC (gates A2P texting) and STIR/SHAKEN attestation (the voice trust signal that feeds caller ID). Both are carrier-approval processes (days to weeks), not build tasks — starting early means they're cleared by the time you dial and text real lists.

- Test on safe lists (your own / opted-in / test numbers) until the AI overflow and the drop-rate governor are live. Those two are what make dialing real lists at volume safe.

## 2a. Speed to a test environment (Telnyx API connected from the gate)

If the Telnyx API and the two Attio Pro workspaces are connected from day one and Ace is testing daily, an honest read:

- First end-to-end test calls (CRM + basic dial + log, on test numbers): ~1–2 weeks. The Attio schemas are mostly API calls Claude can scaffold in days; the first crude dial-and-log loop comes together quickly once Telnyx is live.

- A rough but functional test environment (basic 6-line + AMD, dialing safe lists, logging to Attio): ~2–4 weeks. Voice always needs real-world debugging — simultaneous-answer handling, AMD tuning, call quality, latency — so "working" comes fast but "reliable" takes a couple weeks of iteration.

- AI overflow + the early feature layer: another few weeks on top, in the order above.

Two honest gates on that speed: the build assumes a human (Ace) actively testing and unblocking — it's accelerated, not autonomous — and dialing real prospect lists (not test numbers) waits on 10DLC approval, which is why that registration starts on day one. Connect Telnyx from the gate and the testable core is realistically a 2–4 week effort, not a multi-month one.

## 2b. Adaptive pacing & the drop-rate governor

Concurrency is never a fixed number — it's tuned live to a drop-rate governor:

- Start at 3 lines per agent; ramp only on sustained healthy numbers. Step up in small increments after a stretch under the cap — never jump.

- Measure abandonment the regulatory way. Track it as a percentage of live-answered calls over a rolling window (commonly ~3% over 30 days per campaign), not just an instantaneous gauge — the rolling number is what creates legal exposure. (Confirm exact thresholds with compliance counsel.)

- Asymmetric response: throttle fast, ramp slow. Drop rate is a lagging signal — by the time it spikes, the calls are already abandoned. Pull concurrency back instantly when it rises; raise it cautiously.

- Account for agent-pool size. Three lines on one agent is more abandonment-prone than three-per-agent pooled across ten — predictive pacing is statistically safer at scale. Keep ratios genuinely conservative when only a few agents are live.

- Always-on abandoned-call message. No governor is perfect; the compliant recorded ID message (within ~2 seconds) is the floor for any call that does abandon.

- The AI overflow handler raises the ceiling. An overflow call answered by the AI isn't an abandoned call, so once it's live the same drop-rate budget supports higher concurrency on the same lists.

The control panel surfaces all of it — live drop rate, current lines/agent, auto-throttle — which doubles as a compliance artifact (proof we actively manage abandonment) and, later, a selling point.

## 2c. Caller ID & number reputation (set up day one)

A number's reputation is set from its first call — protect it before dialing:

- CNAM — register the business name so it displays on caller ID.

- Full STIR/SHAKEN attestation — A-level attestation on numbers we own and originate, so carriers trust the call. This is the voice-side trust signal, and Telnyx attests outbound for numbers we control.

- Branded caller ID — enroll in verified/branded caller programs so the business name (and, where supported, a reason for the call) shows instead of a bare number.

- Start with a small set of warmed numbers, dial at human-like volume early, and watch for spam flags from call one. A number flagged as spam tanks answer rates and is hard to un-flag.

- At scale, rotate across a pool and monitor spam-flag status (carriers use analytics partners such as Hiya, First Orion, and TNS), remediating or retiring flagged numbers (item 8).

Day-one caller ID is the cheapest risk-minimizer available: it costs little and it's the difference between answer rates that hold and numbers that get burned in week one.

## 3. Honest impact review (unbiased)

The upside is real and large. A single-line dialer leaves a rep waiting through rings, no-answers, voicemails, and dead numbers — most of the hour is dead air. Six concurrent lines connect the rep to the first live answer and drop the rest, so realistically you get ~3–4× the live conversations per rep-hour. On a decent list, that's roughly the difference between ~8–12 connects/hour single-line and ~30–40 with six lines. Built native on Telnyx, latency and AMD quality are better than a stitched multi-vendor stack, and the per-minute cost is lower. This is genuinely the single biggest lever on outbound growth.

But the gains are gated — be clear-eyed about what caps them:

- Compliance. Multi-line dialing raises your abandoned-call rate (two answer, the rep can take one). Regulators cap abandonment and require consent for outbound to cell phones; getting this wrong is a legal/financial risk, not a nuisance. The line count is the easy part; compliant dialing is the hard part.

- Caller reputation. High-volume outbound gets your numbers flagged as spam, which tanks answer rates fast. Number rotation, branded caller ID, and monitoring aren't optional — they're what keep the dialer working past week one.

- List quality. Six lines on a bad list just burns the list 6× faster. The enrichment scraper matters as much as the dialer.

- Diminishing returns. Six lines isn't 6× — it's 3–4× — and only if the rep can handle the cadence and the list supports it.

Net: the 6-line native dialer is the biggest throughput multiplier you have, and doing it native on Telnyx is the right call — but the multiplier is only realized with good lists, reputation management, and disciplined compliance. Treat those three as part of the build, and the upside is real.

## 4. Where this has us at go-live vs. a single-line GHL dialer with minimal automation

|  | Orbit (6-line native + automation) | GHL single-line + minimal automation |
| --- | --- | --- |
| Concurrent lines | 6 per user | 1 |
| Live connects / rep-hour | ~3–4× higher | baseline |
| Dispositioning & logging | Automatic, post-call AI synthesis | Mostly manual |
| Lead lists | Enriched by the built-in scraper | Raw / manually imported |
| Follow-up | Automated cadence + recycling matrix | Manual, if set up at all |
| Channels | Unified mailbox — call, SMS, email, chat in one thread | Siloed across tools |
| Caller reputation | Rotation + branded ID + spam monitoring | Basic |
| Cost & control | Own the stack, lower marginal cost, full control | Bundled, less control |
| Compliance burden | On us — we must manage it | Largely abstracted by GHL/Twilio |
| Time to stand up | Longer (we're building it) | Fast / turnkey |

Honest verdict: once live and tuned, Orbit's outbound engine should substantially out-throughput a default single-line GHL setup — more connects, automatic logging, enriched lists, automated follow-up, and one inbox instead of channel-switching. The two honest counterweights: GHL is faster to stand up and abstracts the compliance/telecom plumbing for you, and our advantage is only real after the build and tuning. We're trading turnkey-but-limited for powerful-but-owned. That trade is worth it for a company whose whole thesis is owning the engine — but it means we own the compliance and reputation work GHL hides.

## 5. The unified mailbox — every channel, one place

Every conversation with a lead — calls, SMS, email, chat/Care, voicemail, post-call summaries, notes, scheduling — lands in one inbox per contact. Why it matters for outbound: a connect isn't a one-off call, it's the start of a tracked relationship. The rep never channel-switches, never loses context, and nothing slips between a call and the follow-up text or email. AI summarizes each interaction and drafts the next touch, and all of it logs to the CRM automatically. The dialer creates conversations; the unified mailbox makes sure none of them die.

## 6. Why Attio is essential

Attio is the programmable backbone the entire engine plugs into — the "Brain" and "Engine" workspaces. Concretely:

- The dialer queue, recycling matrix, enriched leads, dispositions, transcripts, and the unified mailbox all read and write to Attio through its API.

- Because Attio is API-first with custom objects, Claude can build the schemas programmatically and n8n can orchestrate everything against it. A rigid, bundled CRM (like GHL's) can't be reshaped into this multi-object, enrichment-fed, automation-driven design.

- It's the system of record that makes the data flywheel possible — every call and outcome accrues there.

Without Attio, there's no flexible foundation for the dialer, the enrichment, the automation, or the mailbox. It isn't a place to store contacts — it's the operating layer the whole engine runs on. That's why the two Pro workspaces are the thing that "makes the system go."

## 7. Productizing it (once tested)

Once we've proven it on our own outbound, the engine — 6-line native dialer + enrichment + unified mailbox + automation — is itself a sellable product (the "Engine" in the catalog), and a strong one: most SMB/agency dialers are single-line with little automation.

Honest caveat before reselling: the moment customers dial through us, we inherit their compliance exposure — consent, abandonment-rate monitoring, and STIR/SHAKEN per customer. Build those controls before offering it, or a customer's bad dialing becomes our liability.