# Orbit AI — Backend & Model Roadmap (for Ace)

Two parallel tracks: A — Platform (backend dev) and B — Twins (model training). They run together, but Track B deliberately lags: rent intelligence first, capture data, build twins once there's data + evals to justify them. Phased so revenue ships early and the moat hardens later.

## Part 1 — The model & IP layer (the rules everything obeys)

| Bucket | What it is | Use it for | Own it? |
| --- | --- | --- | --- |
| Open-weight | Downloadable weights you can self-host & fine-tune (Llama, Qwen, Mistral, Gemma, DeepSeek-open). License ≠ label — read it. | Bulk/local tier; the base for our twins | The base, no. Our fine-tune, yes. |
| Closed (API) | Rented per-token, weights never yours (Claude, GPT, Gemini) | Quality-critical essentials; escalation/fallback | No — never |
| Proprietary | Our fine-tuned twins, vertical KB, prompts, routing, evals, and above all our aggregate call/outcome data | The moat — maximize this | Yes — this is the asset |

Three non-negotiables that live above everything:

- Train twins ONLY on data we own + open datasets. Never on closed-model outputs (Claude/GPT) — it violates their ToS and risks getting cut off. Our own transcripts/outcomes are the legal-safe and moat-building corpus; same path.

- PII never touches a China-hosted API. Self-host DeepSeek's open weights, or keep it on a Western host — never the hosted DeepSeek API for anything with personal data.

- The base models are commodities. The data, twins, KB, routing, and evals are the moat. Build little from scratch in the first two buckets; pour effort into the third.

Infra reality: Oracle Always-Free (4 vCPU / 24 GB) is for orchestration and small services, not model training or serving. Train on rented cloud GPUs; serve open models via a cheap inference host (Together / Fireworks / Groq / DeepInfra) until volume justifies our own hardware.

## Part 2 — Track A: Platform backend (build order)

### Phase 0 — Foundations & first live test (unblock now)

- Provision: Telnyx account + API creds, 10DLC / STIR-SHAKEN registration; two Attio Pro workspaces (Brain + Engine); n8n self-hosted on Oracle; PostgreSQL.

- Schemas: build the Attio object model via API through n8n HTTP nodes (no manual setup).

- One vertical, end-to-end (home services or restaurants — start narrow): receptionist flow Telnyx → AMD → Deepgram STT → intent (rented model) → ~45s human handoff + click-to-call dialer + post-call synthesis written to Attio.

- Instrument data capture from call #1 — every transcript, disposition, callback, DM-present flag, and any human edit → PostgreSQL. This is the training corpus and the flywheel; if it isn't captured, it's lost.

### Phase 1 — Core platform

- Model router — rules engine: task → open / closed / twin, with cost + quality gates and automatic escalation to premium on low confidence.

- Publish pipeline — generate site → Cloudflare Pages (or Oracle/Nginx) → attach domain + SSL via the Cloudflare API. This is the "publish to a real domain" path.

- Unified Comms Hub — Email + SMS + Care inbox, routing, templates.

- Deals Desk engine — rate-card-driven: standard deals auto-clear by rule, exceptions flag to a human; enforce the floor (never clear below it); maintain the house-account registry for conflict prevention.

- Seat / role provisioning — bundled, role-scoped capabilities (Admin/Support/Exec/Sales rep); meter dialer/e-sign/AI actions; ring-fence free seats from cost-bearing actions.

### Phase 2 — Scale & expand

- 6×1 dialer + team modes; lead-scraping engine (Serper/Outscraper, human-mimic delays, HTTP-200 uptime filter before any AI spend, two-stage enrich).

- Customer Portal — tickets, service desk, new-service requests, in-portal upsell + contributor-program intake.

- More verticals + KBs (toward the 20-industry set); more products (AIO, SEO, Social & Ad Management, CRM Suite).

- Harden — SOC 2 path, data residency, monitoring, canary + rollback.

## Part 3 — Track B: The Twins (model training)

### Phase 0 — Rent, instrument, measure (no training yet)

- Route bulk → cheap open-weight / self-hosted DeepSeek; essentials → Claude.

- Build the data pipeline: capture input, model output, human edit/acceptance, and outcome; label by task + quality.

- Build evals FIRST — golden sets + quality gates per task (booking accuracy, intent-classification score, copy rubric). No twin gets promoted without beating the eval.

### Phase 1 — First twin (highest-volume, lowest-risk task)

- Pick the task with the most data and clearest reward — likely intent classification or routine receptionist turns.

- Choose a permissive open base (Apache/MIT class — Qwen/Mistral); fine-tune with LoRA/adapters on owned data.

- A/B the twin vs the rented model on the eval. Promote only when it matches quality at lower cost. Keep premium as fallback/escalation.

### Phase 2 — Twin fleet + serving

- Add twins per task (copy drafting, call summarization) and per-vertical adapters.

- Serving: cheap inference host → own GPUs when volume justifies; version, canary, rollback every model.

- Continuous loop: new data → retrain/refresh adapters → re-eval → promote. The flywheel turns here.

### Track-B guardrails

Train only on owned + open data · never on closed-model outputs · eval-gate every promotion · premium always available as escalation · keep a human-QC sample on live output.

## Part 4 — What unblocks what

Telnyx creds + Attio Pro x2  ──►  n8n + Postgres + schemas  ──►  one-vertical receptionist + dialer
                                                                      │
                                                   data capture ──────┤
                                                                      ▼
                                          model router ──► publish pipeline ──► Deals Desk engine
                                                                      │
                                          (parallel) evals + data pipeline ──► first twin ──► twin fleet

The two hard blockers to clear first: Telnyx credentials + the two Attio Pro workspaces. Until those land, Track A Phase 0 can't start.

## Part 5 — Non-negotiables (pin these to the wall)

- Capture data from day one — it's the corpus and the moat.

- Train twins only on owned + open data; never closed-model outputs.

- Build evals before twins.

- Floor is sacred in the Deals Desk engine; never clear below it.

- PII off China-hosted APIs.

- Productize standard pricing; humans touch only exceptions.

- Ring-fence free seats from cost-bearing actions.

## Out of scope for Ace (Jonathan + advisors, not engineering)

Entity structuring + transfer pricing · 1099 classification · contributor IP terms · data-rights DPA · final floor/rate-card numbers · 10DLC/STIR-SHAKEN registration (Ace wires the integration; the legal registration is a business task).